# 1️⃣ 12-Week Execution Roadmap

# 1️⃣ 12-Week Execution Roadmap

- Assumption: 1–2 engineers + 1 product lead

- Stack: Next.js + Supabase + Stripe + Clerk

## 🟦 PHASE 1 — Foundation (Weeks 1–2)

### Goals

- Secure authentication

- Role-based routing

- App skeleton deployed

### Deliverables

- Clerk auth

- Role middleware

- Marketing page

- Basic dashboard shells (Client / Writer / Admin)

- Supabase schema v1

- CI/CD setup

### Exit Criteria

- User can log in

- Role determines dashboard

- Basic navigation works

## 🟦 PHASE 2 — Client Ordering System (Weeks 3–4)

### Deliverables

- Order creation form (ALL fields incl. CTAs + references)

- Order DB model

- Orders list view

- Submission Review Queue (UI only for now)

- Status lifecycle engine

- Content Type catalog (admin seeded)

### Exit Criteria

- Client can place order

- Order appears in dashboard

- Admin can view all orders

## 🟦 PHASE 3 — Writer Marketplace + Submissions (Weeks 5–6)

### Deliverables

- Jobs Board

- Filters (industry, type, pay, client)

- Accept/claim job

- Submission form

- Status lifecycle updates

- Writer earnings model

- Wallet tracking

### Exit Criteria

- Writer can accept job

- Submit draft

- Client sees submission

## 🟦 PHASE 4 — Review, Feedback & Google Docs (Week 7)

### Deliverables

- GDoc link storage

- “Open in Google Docs” button

- Comment thread per submission

- Revision workflow

- Feedback history page

- Audit logging

### Exit Criteria

- Client can request edits

- Writer resubmits

- Full revision loop works

## 🟦 PHASE 5 — Payments & Wallets (Weeks 8–9)

### Deliverables

- Stripe subscriptions (Basic / Pro)

- Feature gating middleware

- Billing dashboard

- Invoice downloads

- Stripe Connect payouts

- Payout request page

- Admin payout approval panel

### Exit Criteria

- Client can subscribe

- Writer can request payout

- Admin can release payout

## 🟦 PHASE 6 — Writer Ranking + Admin Controls (Week 10)

### Deliverables

- Ranking engine logic

- Leaderboard UI

- Points calculation rules

- Admin dispute resolution panel

- Plan management tools

- Slack Pro dashboard section

### Exit Criteria

- Ranking table visible

- Admin can resolve disputes

- Pro features gated properly

## 🟦 PHASE 7 — Analytics + Hardening (Weeks 11–12)

### Deliverables

- Revenue analytics

- Job metrics

- Growth dashboard

- Notifications system

- Performance optimization

- Final UX polish

### Exit Criteria

- Platform stable

- Analytics accurate

- Ready for beta launch

# 2️⃣ MVP vs Phase 2 Scope Cut

# 2️⃣ MVP vs Phase 2 Scope Cut

This prevents overbuilding.

## 🚀 MVP (Launch Version)

Must Have:

- Auth + roles

- Client order form

- Writer job board

- Submission + revision workflow

- Stripe subscriptions

- Wallet tracking

- Basic payout system

- Ranking system (simple)

- Admin user + order oversight

- Billing history

- Invoice download

- Content types catalog

- Basic analytics

Remove from MVP:

- Advanced ranking filters

- Slack integration automation

- Advanced dispute tooling

- Deep analytics

- Growth charts

- Complex payout scheduling

- Advanced notification engine

## 📈 Phase 2 (Scale Version)

Add:

- Fully automated Slack integration

- Advanced ranking analytics

- Performance-based incentives

- AI-assisted job matching

- Real-time notifications

- Public writer directory

- Referral system

- Bonus system

# 3️⃣ Technical Architecture Blueprint

# 3️⃣ Technical Architecture Blueprint

Clean, scalable, modern.

## Frontend

Next.js (App Router)

Structure:

/app

/client

/writer

/admin

/api

State:

- React Query for server state

- Server components where possible

- Client components for dashboards

## Backend

Supabase (Postgres + Auth support)

Core Tables:

Users
 Orders
 Submissions
 Wallets
 Transactions
 Subscriptions
 WriterPreferences
 ContentTypes
 Disputes
 Rankings
 Notifications

## Payment Stack

Stripe:

- Subscriptions

- Invoices

- Webhooks

- Stripe Connect for writer payouts

Webhook handlers:

- subscription.updated

- invoice.paid

- payout.paid

## Ranking Engine Logic

Points System Example:

- +10 per completed job

- +5 bonus if rating ≥ 4.5

- −5 for declined job

- Weight recent jobs 1.2x

- Errors and mistakes Google sheet weighted (separate sheet already completed that feeds into this ranking system)

Stored in Rankings table.

Recalculated:

- On submission acceptance

- On rating update

- Nightly cron job

- Error/mistake google sheet update

## Data Flow Example (Order Lifecycle)

Client creates order

→ Stored in Orders
 → Appears in Jobs Board
 → Writer accepts
 → Submission created
 → Client reviews
 → Accepted
 → Wallet credited
 → Ranking updated
 → Analytics updated

# 4️⃣ Final Dashboard Experience Blueprint

This is what users actually see.

# 🟢 Client Dashboard Layout

Top Bar:

- Active Orders

- In Review

- Completed

- Subscription Status

Main Sections:

- Create New Order (Primary CTA)

- Active Orders

- Submission Review Queue

- Feedback History

- Billing & Invoices

- Preferred Writers (Pro)

- Slack Support (Pro)

# 🔵 Writer Dashboard Layout

Top Metrics:

- Current Rank

- Rating

- Earnings This Month

- Active Jobs

Main Sections:

- Job Marketplace

- My Active Jobs

- Submission Status

- Earnings & Wallet

- Ranking Leaderboard

- Public Profile

# 🔴 Admin Dashboard Layout

Top Metrics:

- Revenue

- Jobs This Month

- Active Writers

- Disputes Open

Main Sections:

- User Manager

- Order Oversight

- Dispute Resolution Panel

- Subscription Control

- Content Type Catalog

- Analytics Dashboard

- Payout Approvals

Final Risk Assessment

Biggest Risk Areas:

- Payout system compliance

- Google Docs workflow clarity

- Ranking fairness logic

- Dispute resolution structure

- Feature gating edge cases

# What This Means

You now have:

- Full feature parity

- Structured build plan

- Clear MVP boundary

- Scalable architecture

- Defined dashboard experience

- Explicit missing items resolved